## Slide 1
Sprint 6B1 implementation plan
Container deployment foundation · Approved product surfaces Release-gated delivery · 22 July 2026
TESSARA · EXECUTIVE IMPLEMENTATION BRIEF

## Slide 2
2
6B1 turns modular architecture into an operable runtime
Operate with containment
Use same-origin routing and Core-rendered fallback so a failed module never takes Core down with it.
Explain what changed
Persist exact releases, instances, health dimensions, and sanitized receipts for operator readback.
Deploy with trust
Verify digest-pinned OCI artifacts and publisher identity before Docker Compose mutates the installation.
EXECUTIVE OUTCOME
Validate and apply a signed, single-host container deployment; route to one independently deployed reference module; observe it without making Core a container control plane.
The sprint closes only when deployment, containment, recovery, upgrade, and rollback work end to end.

## Slide 3
3
The approved product scope is one operator journey across three screens
Primary decision
A
Needs attention?
B · Lifecycle workspace
Extend the existing detail view with release, instance, configuration, diagnostics, trust, deployment, and data readback.
Primary decision
B
Ready to enable?
C · Deployment ledger
Add a new read-only sibling for the current receipt, resolved components, applied change, history, and verification evidence.
Primary decision
C
What changed?
A · Operational inventory
Extend the existing directory so an operator can identify independently deployed modules, serving state, runtime health, and exceptions.

## Slide 4
4
Four workstreams deliver the capability without creating a new control plane
Deployment contract · tessara-oci-v1, signed manifests, stable findings, sanitized receipts
01
Local execution · thin tessara-deploy over installed Compose and Cosign; idempotent apply and rollback
02
Runtime platform · Traefik routing; one PostgreSQL cluster; isolated databases, owners, and roles
03
Reference proof + UI · Scoped Records module, Core read model, and approved A/B/C deltas
04
Build outside-in
Start with verifiable contracts and operator-owned execution, then expose only supported readback in Core.
Each workstream is independently testable; integration proceeds only when its upstream contract is stable.

## Slide 5
5
Delivery advances through evidence gates—not UI completion alone
GATE 1
GATES 2–3
GATES 4–5
Materialize & contain
Apply signed artifacts through Compose; migrate, health-gate, route, stop, fall back, and restore.
Contracts & persistence
Freeze declaration, finding, receipt, installation-identity, and database boundaries. Prove deterministic validate and plan.
Expose & prove
Persist readback; implement approved A/B/C deltas; execute upgrade, rollback, responsive review, and conformance.

## Slide 6
6
The largest risks are controlled by explicit ownership boundaries
Scope drift · Treat each approved screen record as the implementation contract; preserve everything else
01
Authority leakage · Only tessara-deploy and the host operator mutate deployment; Core and UI read status
02
Irrecoverable apply · Bind receipt, plan digest, expiry, idempotency, confirmation, backup, and rollback
03
State ambiguity · Keep trust, compatibility, identity, deployment, config, readiness, and health separate
04
Hard boundaries
No custom scheduler. No Docker socket in Core or the browser. No cross-database shortcuts.
The approved mockups authorize bounded deltas—not a rewrite of the existing application.

## Slide 7
7
The sprint is done only when the operator completes the full recovery loop
One signed fixture. One origin. One auditable receipt chain.
Exact artifacts verified before mutation
Demo the path: validate → plan → apply → observe → stop module → inspect fallback and diagnostics → restore → compatible upgrade → rollback.
Acceptance also proves one PostgreSQL container with separate Core, deployment-control, and Module Instance databases—and prohibited cross-database access fails.
Core remains reachable during module failure
Identity and data survive upgrade and rollback
Screens A, B, and C match approved deltas
All workflows pass without skipped proof